CYPHER4

Team Task Distribution — LexWise Project

Frontend  ·  Backend  ·  Freelance Module  ·  FinCoach Module

Aya El Haqiqy  ·  Malak Bendari  ·  Yasmine Amri  ·  Nossayba Selmouni

| AH Aya El Haqiqy Backend Freelance | MB Malak Bendari Backend FinCoach | YA Yasmine Amri Frontend Freelance | NS Nossayba Selmouni Frontend FinCoach |
| --- | --- | --- | --- |

| 01 | Team Overview — Task Distribution Matrix |
| --- | --- |

The Cypher4 team is organized into four specialized tracks — two backend engineers and two frontend developers — each owning one module of the LexWise ecosystem. The distribution ensures full-stack ownership per module with no single point of failure.

Each member owns their module end-to-end: from database model to API route to service logic (backend) or from HTML template to CSS styling to JavaScript interaction (frontend). Presentation and report responsibilities are shared across all four members.

### Global Distribution at a Glance

| AH Aya El Haqiqy Backend Freelance | MB Malak Bendari Backend FinCoach | YA Yasmine Amri Frontend Freelance | NS Nossayba Selmouni Frontend FinCoach |
| --- | --- | --- | --- |
| - Flask API - SQLAlchemy Models - Contract Analysis - Investor Matching - JWT Auth - PDF Extraction | - Finance Service - Budget API - Goals API - AI Coach Service - Notification System - Export Service | - Contracts UI - Projects Page - Matches Page - Auth Pages - LexWise Dashboard - Chatbot UI | - FinCoach Dashboard - Budget UI - Goals UI - Transactions UI - AI Coach Chat - Premium Page |

### Presentation & Report Responsibilities

| Member | Presentation & Report Responsibilities |
| --- | --- |
| Aya El Haqiqy | Presentation — Backend Freelance demo, Flask API live walkthrough, contract analysis flow. |
| Malak Bendari | Presentation + Report — Backend FinCoach demo, financial data flow, full technical report. |
| Yasmine Amri | Presentation — Frontend Freelance walkthrough, UI/UX demo, contracts and matching interface. |
| Nossayba Selmouni | Presentation + Report — Frontend FinCoach walkthrough, full technical and business report. |

| AH | Aya El Haqiqy — Backend, Freelance Module |
| --- | --- |

| AH | Aya El Haqiqy Backend — Freelance Module · Presentation |
| --- | --- |

Aya owns the complete backend infrastructure of the LexWise Freelance module — from database models to Flask API routes to AI-powered service logic. She is also responsible for presenting the Freelance backend in the final project demonstration.

### Backend — Freelance Module Tasks

| Category | Tasks & Deliverables |
| --- | --- |
| Database Models | - contract.py — filename, raw_text, fairness_score, flagged_clauses (JSON), renegotiation_script, risk_level, client_id FK. - project.py — title, description, originality_score, weaknesses (JSON), suggestions (JSON), status. - match.py — investor_name, investor_profile (JSON), match_score, compatibility_reasons (JSON), status. - client.py — name, email, company, phone, country, total_billed, total_paid. - invoice.py — invoice_number, amount, status (draft/sent/paid/overdue), due_date, items (JSON), pdf_path. |
| Flask Routes | - contracts.py — POST /upload (PDF → extraction → scoring), GET /list, GET /:id/score, GET /:id/clauses, GET /:id/renegotiate, DELETE /:id. - projects.py — GET/POST /list, POST /:id/scan (AI originality scan), GET /:id/score, PUT /:id, DELETE /:id. - matches.py — POST /find (launch investor matching), GET /list, GET /:id, PATCH /:id/status. - freelance.py — GET/POST /invoices, PUT/DELETE /invoices/:id, POST /invoices/:id/send. - clients.py — GET/POST /clients, GET /dashboard, GET /cashflow, GET /export-csv. |
| Services | - contract_service.py — extract_pdf_text() via PyMuPDF, score_contract() → 0–100, flag_dangerous_clauses(), generate_renegotiation_script() via GPT-4. - scoring_service.py — score_idea_originality(), compare_with_existing(), identify_weaknesses(), suggest_improvements(). - recommendation_engine.py — match_investors(project_id), calc_compatibility(), rank_matches(), explain_match(). - freelance_service.py — generate_invoice_pdf() via WeasyPrint, send_invoice_email() via Flask-Mail, detect_overdue_invoices(), calc_revenue_by_client(). |
| Utilities | - pdf_extractor.py — PyMuPDF wrapper: extract_text(path) → str, extract_pages() → list. - openai_client.py — Retry logic, streaming handler, token counting, error handling. - validators.py — Marshmallow schemas for contract upload, project creation, match endpoints. |
| Security | - File upload validation — PDF format check, file size limit, virus scan hook. - @jwt_required decorator on all Freelance routes. - Rate limiting on /upload endpoint: 20 requests per hour per user. - Sanitize all user-submitted text fields before AI processing. |
| Testing | - test_contracts.py — upload PDF, scoring 0–100, clause detection, renegotiation script, non-PDF rejection. - test_projects.py — originality scan, score calculation, AI suggestions. - test_matches.py — matching algorithm, score range validation, investor ranking. - test_freelance.py — invoice CRUD, overdue detection, revenue calculation. |
| Presentation | - Live demo of PDF contract upload → AI analysis → fairness score display. - Walk through flagged clauses and renegotiation script generation. - Show investor matching flow from project creation to match results. - Explain the contract_service.py pipeline (PDF → PyMuPDF → OpenAI → JSON). |

| MB | Malak Bendari — Backend, FinCoach Module |
| --- | --- |

| MB | Malak Bendari Backend — FinCoach Module · Presentation + Report |
| --- | --- |

Malak owns the complete backend of the FinCoach module — including all financial calculation services, the AI coaching engine, and the notification system. She is also co-author of the technical report and responsible for presenting the FinCoach backend.

### Backend — FinCoach Module Tasks

| Category | Tasks & Deliverables |
| --- | --- |
| Database Models | - transaction.py — amount, type (income/expense), context (personal/freelance), category, date, is_recurring, recur_period, tags. - budget.py — month, year, context, category, total_limit, cat_limit, spent, alert_pct (default 80%), alerted. - goal.py — name, goal_type (savings/revenue/skill/project), target_amount, saved, target_date, completed, priority. - notification.py — type (budget_alert/goal_reached/invoice_overdue/ai_tip/system), title, body, is_read, read_at. - reset_token.py — token (UUID), expires_at (24h), used (boolean), ip_address. - user.py — email, password_hash, role, is_premium, currency, avatar_url, last_login. |
| Flask Routes | - finance.py — GET/POST /transactions, PUT/DELETE /transactions/:id, GET /budget, PUT /budget, GET /budget/alerts, GET /health-score, GET /stats, GET /trends. - goals.py — GET /list, POST /create, PATCH /:id, DELETE /:id, GET /:id/eta, PATCH /:id/add-funds. - ai.py — POST /coach (personalized GPT-4 response with user context), GET /tips (3 daily tips), GET /weekly-report. - chat.py — POST /message (streaming SSE), GET /history, DELETE /clear. - notifications.py — GET /list, PATCH /:id/read, DELETE /:id, POST /mark-all-read. - subscription.py — GET/POST /plans, POST /upgrade, GET /status. - export.py — GET /csv (transactions), GET /pdf-report (monthly), GET /pdf-invoice. - auth.py — POST /register, POST /login, POST /logout, POST /refresh, POST /forgot-password, POST /reset-password, GET /me. |
| Services | - finance_service.py — calc_health_score(context) → 0–100, budget_remaining(), spending_trends(months=6), detect_anomaly(), categorize_tx(), monthly_report(), calc_cashflow_freelance(). - ai_service.py — build_context(user_id) injects budget+goals+transactions into GPT-4 prompt, call_openai(stream=True) → SSE generator, parse_coach_tips(), generate_weekly_report(), save_chat_history(). - notification_service.py — send_budget_alert() triggers at alert_pct threshold, send_goal_reached(), send_invoice_overdue(), send_ai_tip() daily. - export_service.py — transactions_to_csv(), generate_monthly_pdf_report() via WeasyPrint, generate_tax_summary(). - grok_service.py — Grok AI fallback when OpenAI quota exceeded, same interface as ai_service. |
| Database & Config | - create_app() factory — init SQLAlchemy, Flask-Migrate, JWT, Flask-Limiter, Flask-Mail, Flask-CORS. - config.py — DevelopmentConfig, ProductionConfig, TestingConfig classes. - Flask-Migrate migrations — flask db init, flask db migrate, flask db upgrade. - SQLite WAL mode configuration, indexes on user_id, date, category. |
| Security | - jwt_handler.py — generate_token(), verify_token(), refresh_token(), revoke_token(). - decorators.py — @jwt_required, @premium_required, @admin_required. - rate_limiter.py — 100 req/h on API, 5/min on login, 20/h on uploads. - bcrypt password hashing (work factor 12), password strength validation. - Input sanitization via Marshmallow schemas on all POST/PUT endpoints. |
| Testing | - test_auth.py — register, login, token refresh, reset password, role enforcement. - test_finance.py — transactions CRUD, budget calculation, health score, trends, anomaly detection, budget alert at 80%. - test_goals.py — creation, progress tracking, ETA calculation, completion, add-funds. - test_ai.py — coach context injection, streaming response, chat history persistence, weekly report. - test_security.py — JWT validation, rate limiting (429 after 5/min), protected routes (401/403). - test_export.py — CSV generation, monthly PDF validity, invoice PDF. - conftest.py — app fixture, in-memory SQLite db, auth_headers helper, test_user and premium_user fixtures. |
| Report + Presentation | - Co-author of full technical and business report (all sections). - Live demo of FinCoach budget tracking → health score calculation. - Demo of AI coach with live user context injection (real transactions shown in prompt). - Explain the finance_service.py calc_health_score() algorithm. - Present the 5-year ROI financial projections and architecture overview. |

| YA | Yasmine Amri — Frontend, Freelance Module |
| --- | --- |

| YA | Yasmine Amri Frontend — Freelance Module · Presentation |
| --- | --- |

Yasmine owns the complete frontend of the LexWise Freelance module — all Jinja2 templates, CSS styling, and JavaScript interactions for contracts, projects, matches, and messages. She presents the Freelance UI/UX during the final demonstration.

### Frontend — Freelance Module Tasks

| Category | Tasks & Deliverables |
| --- | --- |
| HTML Templates | - base.html — Main Jinja2 layout: navbar with LexWise branding, sidebar navigation, flash message system, global script and CSS links. - login.html — Dark glassmorphism auth card, email/password inputs, OAuth button, LexWise logo, animated background. - register.html — Username, email, password, confirm password inputs, onboarding design with teal accent. - contracts.html — PDF upload drag-and-drop zone, contract list table with status badges, fairness score ring, clause accordion, renegotiation script display. - projects.html — Project creation form, idea cards with originality score badge, weaknesses and suggestions display, status tags (draft/scanned/matched). - matches.html — Investor match cards with compatibility score, profile detail modal, status action buttons (contact/accept/reject). - messages.html — Messaging interface between freelancers and matched investors, conversation thread UI. |
| CSS Styling | - welcome.css — Welcome splash page: animated cards for LexWise/FinCoach selection, particle background integration. - auth.css — Flip card animation for login/register, glassmorphism card, teal gradient button, OAuth button styles. - lexwise.css — Hero section, feature cards with hover states, activity list, contract score ring, clause accordion styles. - shell.css — App shell layout, sticky navbar, sidebar fixed positioning, breadcrumb navigation, responsive breakpoints. - dropdowns.css — Notification dropdown with animation, profile slide menu with avatar, badge indicators. - responsive.css — Mobile and tablet breakpoints for all Freelance pages (max-width: 768px, 1024px). |
| JavaScript | - navigation.js — showLexPage() routing between Freelance pages, updateNavLinks(), service switcher to FinCoach module. - lexwise.js — addProject() function, addContract() upload handler, refreshContracts() / refreshMatches() / refreshMessages() fetch calls. - Contract upload UI — drag-and-drop file handler, file type validation (PDF only), upload progress indicator, fetch() POST to /api/contracts/upload. - Score visualization — animateRing() for fairness score circular progress, color coding (green/amber/red based on score). - Clause accordion — expandClause() / collapseClause() toggle, copy-to-clipboard for renegotiation scripts. - Match interface — filterMatches() by score/sector, contactInvestor() modal trigger, updateMatchStatus() fetch PATCH. |
| Static Assets | - static/css/ — All Freelance-specific CSS files compiled and organized. - static/js/ — particles.js (canvas background animation), auth.js (service selection, flip card, login handler). - static/uploads/ — PDF upload directory with proper permissions and size limits. - static/images/ — LexWise logo, favicon, module icons (SVG). |
| UX & Design | - Dark mode implementation using CSS variables (:root token system). - LexWise branding: teal (#00D4AA) as primary accent, navy (#1A2B4A) as background, Space Grotesk / Orbitron typography. - Particle canvas animation background on welcome and auth pages. - Hover states, transition animations (0.3s ease) on all interactive elements. - Responsive layout for desktop (1200px+) and tablet (768px–1024px). - Glassmorphism cards for contract and project displays. |
| Presentation | - Live walkthrough of the Freelance UI from login → contract upload → score display. - Show clause detection display and renegotiation script copy feature. - Demo investor match cards and compatibility score visualization. - Present the CSS variable theming system and dark mode toggle. - Explain the JavaScript fetch() → Flask API → JSON response cycle. |

| NS | Nossayba Selmouni — Frontend, FinCoach Module |
| --- | --- |

| NS | Nossayba Selmouni Frontend — FinCoach Module · Presentation + Report |
| --- | --- |

Nossayba owns the complete frontend of the FinCoach module — all dashboard pages, charts, the AI chatbot interface, and the premium upgrade flow. She is also co-author of the full technical and business report, and presents the FinCoach UI in the final demo.

### Frontend — FinCoach Module Tasks

| Category | Tasks & Deliverables |
| --- | --- |
| HTML Templates | - dashboard.html — Main FinCoach dashboard: 4 stat cards (health score, budget left, total saved, month spend), spending vs income Chart.js line chart, doughnut budget chart, recent transactions list, AI tips cards, quick actions grid. - transactions.html — Transactions table with filter system (category, type, date range), search bar, expense/income tags with color coding, Add Transaction modal form. - budget.html — Category budget rows with progress bars, alert indicators (red/amber/green by percentage), budget doughnut overview chart, monthly summary stats, alert notifications panel. - goals.html — Financial goal cards with circular progress rings, estimated completion date (ETA), "Add Funds" action, goal type badges (savings/revenue/skill/project). - ai_coach.html — Split layout: Basic Coach (free) chat interface + Advanced Coach (premium, locked overlay), typing animation, chat history display, suggested prompts. - premium.html — Pricing comparison cards (GO vs Premium), feature list with check/cross icons, glowing upgrade button, trust badges (security, instant access, support). - profile.html — User avatar upload, currency selector (MAD/EUR/USD), notification preferences, account settings form. - fincoach_pages/ — Insights page (premium locked), Investment Simulator page (premium locked), Advanced AI Coach page (premium locked). |
| CSS Styling | - fincoach.css — AI Coach banner with robot avatar animation, dashboard grid system (CSS Grid 3-col), donut chart CSS (conic-gradient), budget progress bars, goal rings, health score ring. - components.css — Service switcher cross-promotion banner, Lex chatbot robot (antenna pulse, eye blink, mouth talk animations), chat bubble styles (user/bot), typing dots animation. - variables.css — Full CSS variable system: --bg-deep, --bg-card, --teal, --cyan, --amber, --danger, --success. Design tokens for consistent theming across all pages. - Dark/Light mode toggle — body.light class overriding all CSS variables, localStorage persistence. - Chart.js integration CSS — canvas sizing, chart container aspect ratios, legend positioning. - Premium lock overlay — blur(4px) filter on locked content, gradient overlay, gold crown badge. |
| JavaScript | - chatbot.js — toggleLex() open/close, sendLex() with typing indicator, context-aware AI responses, tooltip rotation every 5 seconds, robot "talking" animation trigger. - fincoach.js — showFinPage() routing between FinCoach pages, updateSidebar() active state, service switcher cross-promotion toast notification. - Chart.js charts — spendChart (line, income vs expenses 6 months), budgetChart (doughnut, category split), goalChart (progress ring animation), all with dark/light theme color updates. - Transaction filtering — real-time search input handler, category/type/date dropdowns, filter combination logic before API fetch. - Budget alerts — checkBudgetThresholds() function, visual indicator update (red/amber/green), alert toast trigger at 80% and 100%. - Goal ETA — calculateETA(saved, target, monthlySavingRate) function, progress bar width animation, completion celebration animation. - Premium gating — checkPremiumStatus() on page load, togglePremiumLock() to show/hide overlay, redirectToPremium() button handler. - Export — downloadCSV() fetch trigger, downloadPDF() for monthly reports. |
| UI/UX Design | - FinCoach dashboard layout — sticky sidebar (240px), fixed top navbar (64px), scrollable main content with 28px padding. - Financial health score ring — conic-gradient animated from 0 to score value on page load. - Spending charts — Chart.js Line chart with cyan (#00D4C8) for income, red (#FF4757) for expenses, gradient fill below curves. - Budget donut chart — 6-segment conic-gradient with legend, cutout 72%, hover offset animation. - Goal progress rings — individual conic-gradient per goal, color-coded by completion (teal < 50%, amber 50–80%, green > 80%). - Lex chatbot robot — full CSS animation: floating body, blinking eyes (4s cycle), antenna pulse, arm wave, mouth talk on response. - Quick actions grid — 5-button grid with hover lift effect, "Ask AI" badge, teal icon backgrounds. - Premium pricing cards — featured card with teal border glow, "MOST POPULAR" badge, gold upgrade button with box-shadow glow. |
| Report + Presentation | - Co-author of full technical and business report (all sections including architecture, database, code explanations). - Live FinCoach UI walkthrough: login → dashboard → add transaction → view budget → set goal. - Demo AI Coach chat with real-time streaming response display. - Show dark/light mode toggle and explain the CSS variable theming system. - Present Chart.js visualizations and explain data flow from Flask API to chart rendering. - Explain the premium gating system (free vs premium page access) and upgrade flow. |

| 06 | Shared Responsibilities & Project Timeline |
| --- | --- |

### Cross-Team Shared Tasks

| Shared Responsibility | All Members |
| --- | --- |
| Code Integration | Merging backend API endpoints with frontend fetch() calls, resolving CORS issues, testing full-stack data flow. |
| Git Workflow | Feature branching (feature/aya-backend-freelance, etc.), pull requests, code review before merge to main. |
| Database Setup | Running flask db init, flask db migrate, flask db upgrade on shared schema. Resolving migration conflicts. |
| Environment Config | Maintaining shared .env.example template, aligning config.py variables across all machines. |
| Final Testing | Cross-module integration tests — verifying that Freelance and FinCoach data flows do not conflict. |
| Demo Preparation | Full dry-run of the live application, timing rehearsal, slide preparation for each presenter's section. |

### Project Delivery Timeline

| Phase | Deliverables | Owner(s) | Status |
| --- | --- | --- | --- |
| Phase 1 | Database schema design, SQLAlchemy models, Flask app factory | Malak + Aya | Models |
| Phase 2 | Backend routes & services — Freelance module (contracts, projects, matches) | Aya | Routes / Services |
| Phase 3 | Backend routes & services — FinCoach module (finance, goals, AI, notifications) | Malak | Routes / Services |
| Phase 4 | Frontend HTML/CSS — Auth pages, base layout, welcome splash | Yasmine + Nossayba | Templates |
| Phase 5 | Frontend — Freelance UI (contracts, projects, matches, messages) | Yasmine | Freelance UI |
| Phase 6 | Frontend — FinCoach UI (dashboard, budget, goals, AI coach, premium) | Nossayba | FinCoach UI |
| Phase 7 | API integration — connect frontend fetch() calls to backend endpoints | All 4 members | Integration |
| Phase 8 | Testing — unit tests, integration tests, security tests | Malak + Aya | Tests |
| Phase 9 | Report writing — technical and business report sections | Malak + Nossayba | Report |
| Phase 10 | Presentation preparation, rehearsal, final demo | All 4 members | Demo |

Total estimated workload: ~320 hours distributed equally across 4 team members (~80h each). Backend members carry additional weight on testing and integration; Frontend members carry additional weight on design consistency and report writing.